Team Journal

Names: Kateryna Abramova, Mykhailo Kustov,  Maksym Ovcharenko

Project: Academic Scheduling

Week 1: 14/09/26-20/09/26

20/09/26 meeting link

Discussed: requirements gathering phase, GitHub setup

Decisions: Deadline guidelines, set requirements for project, weekly meeting date selected

Previous tasks completion: GitHub setup (100%), Introduction (90%), Function Requirements (80%), Non-Functional Requirements(60%), User Roles (10%).

Planned tasks for the week: GitHub setup, Introduction, Function Requirements, Non-Functional Requirements, User Roles.

Issues: Final project deadline date unknown (ask Instructor)

Week 2: 21/09/26-27/09/26

27/09/26 meeting link

Discussed: Client requirements, future project development, and task delegation.

Decisions: Permission for each role (read-only/redact) was discussed; proposals for conflict resolution were made, but it was decided to pick one when the system is in the needed state.

Previous tasks completion: Phase 1 requirements report.

Planned tasks for the week: Prepare a demo for the Phase 1 presentation.

Issues: Conflict resolution remains in question; it was decided to address this in Phase 2 as it is difficult to find a resolution without implementation.

Week 3: 28/09/26-04/10/26

04/10/26 meeting link

Discussed: Presentation of Phase 1, fixes to be applied, vision for Phase 2.

Decisions: Meet with Client to discuss applied fixes and start Phase 2.

Previous tasks completion: Phase 1 Presentation, some fixes applied.

Planned tasks for the week: Meet client, start diagrams/ UML, ask instructor about Phase II format.

Issues: Project optimization, how to add another room or instructor, Phase II format

Week 4: 05/10/26-11/10/26

11/10/26 meeting link

Discussed: Applied fixes after Phase 1, working process for Phase 2.

Decisions: Meet with Client, finalize diagrams and use cases, start testing and prototyping.

Previous tasks completion: Use Case Scenarios (to finalize), CRC, Class Diagram, and class descriptions.

Planned tasks for the week: Meet with the client, start testing, and create an initial code prototype.

Issues: Use Case Diagram refinement.

Week 5: 12/10/26-18/10/26

18/10/26 meeting link

Discussed: Phase 2, code samples, CRC cards, timings, meeting with a client.

Decisions: delegated work, decided on refinements

Previous tasks completion: Most of Phase 2 is complete.

Planned tasks for the week: present work, finalize report, update Jira, write first code

Issues: Use Case Diagram visual style, first steps of code implementation.